# SparkCity Capstone

Sprint Plan & Kanban Tracker

This document mirrors, issue for issue, the GitHub kanban board built for this project. Every task on the board is listed here with its full description and checklist, organized by day, so the team has one place to read the whole plan start to finish.

GitHub board: https://github.com/orgs/SparkCitySTEAMConvention/projects/3

Repository: https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone

## Quick glossary (new to this workflow? read this first)

Epic:  A tracking issue for a whole day. It doesn't get "done" itself — it's done when all its sub-issues are.

Sub-issue:  A single task nested under an epic. This is the actual unit of work someone checks off.

dev branch:  The shared integration branch. Nobody commits directly to it — work merges in through Pull Requests.

Feature branch:  Your own branch, created off dev, for one task. You open a Pull Request to merge it back into dev.

Pull Request (PR):  A request to merge your feature branch into dev, so a teammate can review the change first.

Blocker:  A task that stops other work until it's fixed. This project has exactly one: issue #7.

Shared / Infra:  Work built once by one person (or pair) and reused by everyone, instead of six people rebuilding it.

## Label legend

priority: blocker      priority: high      day-1      type: epic      type: shared-infra      owner: sloane

Priority = urgency. day-N = which day this belongs to. type: epic = a day's tracking issue; type: shared-infra/individual/review/docs = what kind of work it is. owner: = who's responsible (or "whole-team"/"shared-infra" when it's not one person).

## Contents

Day 1 — Environment & Raw Data Foundation

Day 2 — Exploration, Data Quality & Initial Transformations

Day 3 — Cleaning, Transformation & Cross-Dataset Work

Day 4 — Shared PostgreSQL, Analytics & Integration

Day 5 — Dashboard, Testing, Documentation & Final Delivery

# #2  Day 1 — Environment & Raw Data Foundation

day-1      type: epic

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/2

Kickoff day. Nothing is assumed done yet — this is the actual start.

### Goal

Everyone has a working local Spark/Jupyter environment, the shared repo setup (Docker/Spark/Jupyter config, generator framework) is reviewed and merged into dev, and dataset exploration begins once each person's environment is verified.

### Why this matters (for anyone new to the workflow)

- •  `dev` branch = the shared integration branch. Nobody works directly on it.

- •  Feature branch = your own branch off dev for your task, merged back via a Pull Request (PR).

- •  Shared code (generator scripts, Docker config, DB schema) is built once and reviewed, not rebuilt six times.

## #7  🔴 BLOCKER: day3_stuff.txt file_mappings syntax error crashes Occupancy/Financial load

⚠ THIS BLOCKS OTHER WORK — fix before starting Occupancy or Financial tasks.

priority: blocker      day-1      type: individual      owner: whole-team

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/7

### Problem

day3_stuff.txt has a file_mappings dict that is missing a comma after the occupancy entry, plus a malformed f-string on the fiscal (Financial data) line. As soon as anyone tries to load Occupancy or Financial data through the shared Day 3 notebook, it will crash.

There is also a copy/paste bug nearby: the fiscal aggregation is mislabeled "occupancy_readings" — check for and fix that too while you're in there.

### What to do

- ☐  Fix the missing comma in the file_mappings dict

- ☐  Fix the malformed f-string on the fiscal line

- ☐  Fix the fiscal aggregation mislabeled "occupancy_readings"

- ☐  Confirm Occupancy and Financial data both load cleanly through the notebook after the fix

- ☐  Open a PR into dev and get it reviewed/merged

Do this before anyone starts Occupancy or Financial work in Day 2/3. Whoever on the team picks this up first should grab it — it isn't tied to one owner.

## #8  Day 1 · Shared: Docker/Spark/Jupyter config + generator framework review

day-1      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/8

The generator (scripts/generate-data.py) and common folder structure already exist in the repo — this is about reviewing and running the existing setup, not building it from scratch.

- ☐  Review Docker Compose / Spark / Jupyter configuration

- ☐  Confirm common folder structure matches what the team needs

- ☐  Merge any approved shared setup changes into dev

- ☐  Everyone pulls dev once merged

## #9  Day 1 · Everyone: clone repo, pull dev, verify local Spark/Jupyter env

day-1      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/9

Each person needs their own working local environment before dataset work starts.

- ☐  Leigh

- ☐  Matt

- ☐  Monah

- ☐  Sloane

- ☐  Vijay

- ☐  Hakeem

For each person: clone the repo, pull dev, create/switch to a feature branch, start the Docker/Spark/Jupyter cluster, and verify the Spark UI + database connectivity.

## #10  Day 1 · Leigh: review & merge generate_data.py + related notebook changes

day-1      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/10

Nothing further to build here — review, run, and approve what's already in the repo.

- ☐  Review generate_data.py

- ☐  Run it locally to confirm it works

- ☐  Review related notebook changes

- ☐  Get at least one teammate to review

- ☐  Merge into dev

## #11  Day 1 · Sloane: begin Occupancy exploration

day-1      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/11

Once your environment is verified, start on your dataset: Occupancy is now your only dataset (Traffic moved to Vijay).

- ☐  Environment verified

- ☐  occupancy_data.csv located and loaded into a Spark DataFrame

- ☐  Initial look at schema and row count

## #12  Day 1 · Vijay: begin Traffic + City Zones exploration

day-1      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/12

Newly reassigned from Sloane, plus City Zones and zone-mapping/enrichment logic that associates sensor coordinates with reference zones.

- ☐  Environment verified

- ☐  traffic_sensors.csv loaded

- ☐  city_zones.csv loaded

- ☐  Initial look at both schemas

## #13  Day 1 · Hakeem: begin shared data-quality module + Financial data exploration

day-1      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/13

You own the reusable Spark data-quality/validation module used across all datasets, plus the new Financial data.

- ☐  Environment verified

- ☐  Sketch out the module's function signatures

- ☐  fiscal_data.csv located and loaded

## #14  Day 1 · Leigh/Matt/Monah: begin Air Quality, Weather, Energy exploration in parallel

day-1      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/14

Once environments are verified for all three.

- ☐  Leigh: air_quality.json loaded

- ☐  Matt: weather_data (Parquet) loaded

- ☐  Monah: energy_meters.csv loaded

## #15  Day 1 · Infra: provision shared PostgreSQL instance

day-1      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/15

One shared instance for the whole team — not six separate databases. Don't block Day 2 work waiting on this; it runs in parallel.

- ☐  Assign 1 owner + 1 backup

- ☐  Provision the PostgreSQL instance

- ☐  Document host/connection method (not credentials!) for the team

- ☐  Confirm this either exists or is clearly tracked as in-progress

## #16  Day 1 · Team checkpoint

day-1      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/16

End-of-day sync for the whole team.

- ☐  Everyone's environment is confirmed working

- ☐  Reusable loaders/validators are shared, not duplicated

- ☐  Occupancy and Financial data are on track alongside the original five datasets

# #3  Day 2 — Exploration, Data Quality & Initial Transformations

day-2      type: epic

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/3

### Goal

All seven datasets (Air Quality, Weather, Energy, Traffic, City Zones, Occupancy, Financial data) load correctly. Schemas, record counts, missing values, duplicates, and numeric summaries are understood. Reusable loading/validation code is merged, not duplicated across branches.

### ⚠ Do this first

This day cannot start safely until the BLOCKER issue (day3_stuff.txt syntax error) is fixed — loading Occupancy or Financial data through the shared Day 3 notebook will crash otherwise.

### Day 2 exit criteria (must all be true before moving to Day 3)

- ☐  All 7 datasets load successfully with the correct Spark reader/options

- ☐  Schemas, record counts, missing values, duplicates, numeric summaries understood for each

- ☐  Traffic hourly, Air Quality day-of-week, and initial Occupancy pattern analyses run

- ☐  Reusable loading/validation code is merged into dev, not duplicated across branches

- ☐  Shared PostgreSQL setup has a named owner and is provisioned or clearly tracked

- ☐  The day3_stuff.txt file_mappings syntax error is fixed

## #17  Day 2 · Leigh: Air Quality exploration + review Matt's Parquet work

day-2      owner: leigh

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/17

- ☐  JSON loading

- ☐  schema check

- ☐  nulls/duplicates/ranges check

- ☐  temporal pollution analysis

- ☐  review Matt's Parquet (Weather) work

## #18  Day 2 · Matt: Weather exploration + review Leigh's JSON work

day-2      owner: matt

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/18

- ☐  Parquet loading

- ☐  schema check

- ☐  nulls/duplicates/ranges check

- ☐  weather patterns analysis

- ☐  review Leigh's JSON (Air Quality) work

## #19  Day 2 · Monah: Energy exploration + review shared CSV/loading logic

day-2      owner: monah

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/19

- ☐  CSV loading

- ☐  schema check

- ☐  nulls/duplicates/ranges check

- ☐  energy-consumption patterns analysis

- ☐  review the shared CSV/loading logic

## #20  Day 2 · Sloane: Occupancy exploration + complete TODOs + validate Hakeem's module

day-2      owner: sloane

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/20

- ☐  CSV loading

- ☐  schema check

- ☐  nulls/duplicates/ranges check

- ☐  occupancy pattern analysis

- ☐  complete the occupancy TODOs already stubbed into the shared day2/day3 notebooks

- ☐  validate Hakeem's data-quality module against Occupancy

## #21  Day 2 · Vijay: Traffic + City Zones exploration + zone-mapping/enrichment logic

day-2      owner: vijay

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/21

- ☐  Traffic CSV loading

- ☐  schema check

- ☐  nulls/duplicates/ranges check

- ☐  hourly traffic patterns analysis

- ☐  City Zones exploration

- ☐  build zone-mapping/enrichment logic (sensor coordinates → reference zones)

- ☐  test enrichment against Traffic and at least one other sensor dataset

## #22  Day 2 · Hakeem: build shared data-quality/validation module + Financial data exploration

day-2      owner: hakeem

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/22

- ☐  Build reusable Spark validation module: record counts, nulls, duplicates, numeric summaries, schema/range checks

- ☐  Test the validator across Traffic, Air Quality, Weather, Energy, and Occupancy

- ☐  Financial data: schema and quality checks

- ☐  Complete the fiscal TODOs already stubbed into the shared day2/day3 notebooks

- ☐  Test the validator against CSV plus at least one JSON/Parquet dataset

## #23  Day 2 · Coordinate validation module with Group A

day-2      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/23

Hakeem owns the first reusable validation module; Sloane and Vijay review it against their datasets. Make sure Group A reuses this rather than rebuilding their own version.

- ☐  Share the module with Group A

- ☐  Confirm Group A is using it (not a duplicate)

- ☐  Merge into dev once approved

## #24  Day 2 · Infra: continue shared PostgreSQL setup (parallel track)

day-2      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/24

Doesn't block anyone else's Day 2 work.

- ☐  Instance reachable

- ☐  Connection details documented for the team (not credentials)

## #25  Day 2 · Exit-criteria check before starting Day 3

day-2      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/25

Confirm the Day 2 exit criteria listed on the Day 2 epic are all met before the team moves on to Day 3 work.

- ☐  All 7 datasets load

- ☐  Schemas/counts/nulls/dupes/summaries understood

- ☐  Pattern analyses run (Traffic hourly, Air Quality day-of-week, Occupancy)

- ☐  Reusable code merged, not duplicated

- ☐  Postgres setup owned/tracked

- ☐  day3_stuff.txt syntax bug fixed

# #4  Day 3 — Cleaning, Transformation & Cross-Dataset Work

day-3      type: epic

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/4

### Goal

Everyone performs at least one real Spark transformation (timestamp conversion, derived fields, type cleanup, null handling, anomaly handling, or zone mapping) — and rotates onto a dataset they didn't start with. Shared utilities are implemented once, reviewed, merged to dev, and pulled by everyone. Processed outputs start landing in data/processed.

### New derived fields required this day

- ☐  Sloane adds occupancy_rate = occupied_rooms ÷ available_rooms for Occupancy

- ☐  Hakeem adds expense_rate and revenue_rate for Financial (fiscal) data

Both are referenced by the shared Day 3 aggregation code but are not in the raw generated files yet — see the BLOCKER and naming-mismatch issues.

## #26  Day 3 · Leigh: rotate onto Weather or Energy for a transformation

day-3      owner: leigh

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/26

- ☐  Pick Weather or Energy

- ☐  Perform one meaningful Spark transformation (timestamp conversion, derived fields, type cleanup, null handling, or range/anomaly handling)

## #27  Day 3 · Matt: rotate onto Air Quality or Energy for a transformation

day-3      owner: matt

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/27

- ☐  Pick Air Quality or Energy

- ☐  Perform one meaningful Spark transformation

## #28  Day 3 · Monah: rotate onto Air Quality or Weather for a transformation

day-3      owner: monah

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/28

- ☐  Pick Air Quality or Weather

- ☐  Perform one meaningful Spark transformation

## #29  Day 3 · Sloane: rotate onto Traffic (or similar) + add occupancy_rate

day-3      owner: sloane

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/29

- ☐  Perform a transformation on Traffic or another sensor dataset

- ☐  Derive occupancy_rate = occupied_rooms ÷ available_rooms for Occupancy

- ☐  Confirm the shared Day 3 aggregation code picks it up correctly

## #30  Day 3 · Vijay: apply zone enrichment to Occupancy (or another dataset)

day-3      owner: vijay

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/30

- ☐  Use City Zones/reference coordinates to enrich Occupancy or another sensor dataset

- ☐  Confirm the enrichment join produces sensible zone assignments

## #31  Day 3 · Hakeem: transform Financial data + add expense_rate and revenue_rate

day-3      owner: hakeem

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/31

- ☐  Apply cleaning/transformation logic to Financial data (beyond the validation module)

- ☐  Derive expense_rate and revenue_rate for Financial data

- ☐  Confirm the shared Day 3 aggregation code picks them up correctly

## #32  Day 3 · Cross-group: enrich sensor datasets with City Zones

day-3      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/32

- ☐  Use City Zones/reference coordinates to enrich sensor datasets where appropriate, including Occupancy

- ☐  Confirm both groups are using the same enrichment logic (Vijay's), not separate versions

## #33  Day 3 · Cross-check: Occupancy & Financial share City Zones + seasonal pattern

day-3      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/33

Occupancy and Financial data are both generated from the same City Zones list, and financial revenue follows the same seasonal pattern as occupancy. This is a natural cross-check to run together.

- ☐  Sloane, Hakeem, and Vijay run this check together

- ☐  Confirm the seasonal correlation looks right

- ☐  Flag anything unexpected

## #34  Day 3 · Shared: implement/merge shared utilities once (schemas, loaders, validators)

day-3      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/34

- ☐  Identify utilities being duplicated across branches

- ☐  Implement each one once, get it reviewed

- ☐  Merge into dev

- ☐  Everyone pulls dev

## #35  Day 3 · Shared: begin writing processed outputs to data/processed

day-3      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/35

- ☐  Agree on the output format/location convention

- ☐  Start writing cleaned/transformed data to data/processed

## #36  Day 3 · Docs: fix README.md/Notes.md naming mismatch

day-3      type: docs

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/36

README.md and Notes.md describe occupancy.csv and financial_data.csv, hotel_id, fiscal_id, and rooms_available/rooms_occupied. The actual generator and notebooks use occupancy_data.csv and fiscal_data.csv, sensor_id, and available_rooms/occupied_rooms. Build against what the generator actually outputs — this issue is just to fix the docs so they stop being misleading.

- ☐  Update README.md field names/filenames to match the generator

- ☐  Update Notes.md the same way

- ☐  Also note that "Financial data" is called fiscal everywhere in code (dataset key, filename) so future readers aren't confused

# #5  Day 4 — Shared PostgreSQL, Analytics & Integration

day-4      type: epic

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/5

### Goal

The shared PostgreSQL instance is confirmed and reachable by everyone. Occupancy and Financial data get table/load owners (with a reviewer each) alongside the original five datasets. Every team member can connect and query. SQL work is rotated so no one only ever touches their own dataset.

### Rule: no duplicate loads

One person loads an approved dataset/table; another validates it. Six people should never independently load the same rows.

## #37  Day 4 · Infra: confirm shared PostgreSQL host, DB, user access, connection method

day-4      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/37

- ☐  Host confirmed reachable

- ☐  Database and user access confirmed

- ☐  Connection method documented for the team

## #38  Day 4 · Infra: keep credentials out of GitHub (.env + template)

priority: high      day-4

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/38

Credentials must not be committed to GitHub.

- ☐  Use environment variables / a .env file for real credentials

- ☐  Commit only an example/template file if needed (e.g. .env.example)

- ☐  Double check .gitignore excludes the real .env

## #39  Day 4 · Sloane: load Occupancy table to shared Postgres (with reviewer)

day-4      owner: sloane

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/39

- ☐  Load the Occupancy table once (approved load)

- ☐  A second person validates row counts

- ☐  Confirm others query the same table rather than reloading it

## #40  Day 4 · Hakeem: load Financial data table to shared Postgres (with reviewer)

day-4      owner: hakeem

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/40

- ☐  Load the Financial data table once (approved load)

- ☐  A second person validates row counts

- ☐  Confirm others query the same table rather than reloading it

## #41  Day 4 · Everyone: connect to the shared database and run a test query

day-4      type: individual

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/41

- ☐  Leigh

- ☐  Matt

- ☐  Monah

- ☐  Sloane

- ☐  Vijay

- ☐  Hakeem

Each person confirms they can connect using their own credentials/env vars and run at least one query, so access isn't understood by only one person.

## #42  Day 4 · Rotate SQL work across datasets

day-4      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/42

- ☐  Each person writes or reviews SQL involving data they did not originally own

- ☐  At least one cross-review completed per person

## #43  Day 4 · Run integrated analytics across datasets

priority: high      day-4

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/43

- ☐  Combine datasets where the project requires it

- ☐  Validate row counts

- ☐  Validate key business questions the analytics should answer

# #6  Day 5 — Dashboard, Testing, Documentation & Final Delivery

day-5      type: epic

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/6

### Goal

Dashboard/visualization work is split by business question (not by who originally owned the dataset) so Occupancy and Financial insights show up alongside the original five. Each group tests the other group's output. One person coordinates the final README and one person coordinates the final merge to dev/main — not six people independently touching infrastructure at the end.

### Definition of done for the whole project

Everyone on the team should be able to explain: source formats, Spark ingestion, transformations, the PostgreSQL flow, one cross-dataset insight, and how to reproduce/run the project end to end.

## #44  Day 5 · Split dashboard work by business question

priority: high      day-5

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/44

- ☐  Divide visualization work by business question, not by original dataset ownership

- ☐  Occupancy and Financial data insights represented alongside the original five datasets

## #45  Day 5 · Cross-group testing

day-5      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/45

- ☐  Group A tests Group B's output (queries, charts, filters, counts, assumptions)

- ☐  Group B tests Group A's output the same way

## #46  Day 5 · Coordinate final README/setup instructions

day-5      type: docs

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/46

- ☐  One person coordinates the final README/setup instructions

- ☐  Every member contributes the section for the work they understand

## #47  Day 5 · Coordinate final integration into dev/main

day-5      type: shared-infra

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/47

One person coordinates this — avoid six people independently making final infrastructure changes at the end.

- ☐  Final PRs merged into dev

- ☐  dev merged into main

- ☐  Both groups confirm the integrated pipeline runs end to end

## #48  Day 5 · Team readiness check

day-5      type: review

https://github.com/SparkCitySTEAMConvention/SparkCity_Capstone/issues/48

Everyone on the team should be able to explain:

- ☐  Source formats

- ☐  Spark ingestion approach

- ☐  Transformations applied

- ☐  The PostgreSQL flow

- ☐  One cross-dataset insight

- ☐  How to reproduce/run the project from scratch